## Slide 1
SPRINT DEMO DECK · QA REVIEW
Reference Application 5.2
Sprint Demo & QA Readiness
Test Summary & Release Readiness Review
Prepared for QA, Engineering, Product & Stakeholders
© Copyright 2024 Invicara® | Twinit® | All rights reserved |

## Slide 2
01
Sprint Overview
Sourced from the “Release 5.2 — QA Metrics Dashboard” uploaded for Karthik Ramu. Defects = raised (reporter) AND assigned to Karthik Ramu.
RELEASE
5.2
Reference App V5.2 + Platform V5.2
REPORT GENERATED
Aug 05, 2026
All figures pulled live from Jira
JIRA PROJECTS
PA · PLG
Reference App · Platform Graphics (iaf-viewer)
SCOPE OWNER
Karthik Ramu
Reporter = Assignee filter
RELEASE METRICS SUMMARY
Metric / Field | Reference App V5.2 (PA) | Platform Graphics V5.2 (PLG)
Defects Raised | 14 | 4
Blocker Defects | 2 | 0
Closed / Done Defects | 13 | 4
Deferred Defects | 1 | 0
Worked Tickets (Done) | 3 (Task) | 38 (21 Bug, 16 Story, 1 Task)
Total Test Cases (Xray, 5.2 only) | 18 | 81
Test Cases Verified (Done) | 18 | 81
Test Cases Pending | 0 | 0
Automated Tests (Run / Passed / Failed) | 20 / 20 / 0 | 62 / 62 / 0
Release 5.2 · Sprint Demo & QA Readiness Portal
3

## Slide 3
01
Sprint Summary & Key Highlights
DEFECTS RAISEDE
18
DEFECTS CLOSED
17
WORKED TICKETS (DONE)
41
3 PA + 38 PLG
XRAY TEST CASES (5.2 ONLY)
99
18 PA + 81 PLG
TEST CASES VERIFIED
100.0%
TEST CASES PENDING
0
READ THIS FIRST
Release 5.2 · Sprint Demo & QA Readiness Portal
4
KEY HIGHLIGHTS
Test Automation migrated to Playwright.
PQA Assistant significantly simplified bug creation and test case creation/execution.
Claude/Copilot made writing automation scripts much faster and easier.
Xray/Jira integration enabled real-time tracking of test execution status.

## Slide 4
02
Worked Tickets — Platform Graphics (PLG)
TOTAL DONE
38
KARTHIK RAMU
34
TEAMMATE (ATUL K.)
4
flagged per row, not hidden
NO XRAY COVERAGE
0
PLG has 0 tracked test cases
WORKED TICKETS BY TYPE (38 TOTAL)
Exact breakdown as stated in the Release Metrics Summary table.
Chart: 
| Bug | Story | Task
Tickets | 21 | 16 | 1
Release 5.2 · Sprint Demo & QA Readiness Portal
5
Notes: Representative PLG themes covered by these 38 tickets: GIS 2.0 / Federated Projects (e.g. PLG-1477, 1478, 1479, 1682, 1685, 1689, 1690, 1779, 1804), Model Composition / Optimized Models (PLG-1624, 1760, 1764, 1771, 1774, 1793), View3d performance & regression (PLG-1570, 1607, 1666, 1671, 1688, 1691, 1725, 1726), and DevOps/security/dependency housekeeping (PLG-1417, 1471, 1475, 1517, 1670, 1787, 1805, 1840, 1842, 1858).

## Slide 5
02
Worked Tickets — Reference App (PA)
The 3 Reference App (PA) worked tickets this release, all Done (Task type). Platform Graphics (PLG) worked tickets are shown on a separate slide.
TOTAL DONE
3
Task type, 100%
KARTHIK RAMU
3
XRAY COVERAGE
18
XRAY TEST CASES BY WORKED TICKET (18 TOTAL)
Chart: 
| PA-1716 (Generate graph data) | PA-1594 (Custom MCP tool) | PA-1615 (Model import POC)
Test Cases | 10 | 5 | 3
3/3
PA worked tickets Done: PA-1594 (Custom MCP tool Integration), PA-1615 (Model import POC), PA-1716 (Generate graph data).
Release 5.2 · Sprint Demo & QA Readiness Portal
6

## Slide 6
03
QA Validation Dashboard
This dimension breakdown covers Reference App (PA)’s 18 ticket-scoped Xray test cases; Platform Graphics (PLG) has 81 Xray test cases logged against 5.2, tracked at the project level (see Test Coverage slide).
Dimension | Status | Detail (as documented)
Test Scope | Defined (PA only) | 18 Xray test cases scoped to fixVersion “Reference App V5.2,” linked to PA-1594, PA-1615, PA-1716. PLG’s 81 test cases are tracked separately.
Functional Testing | Not separately reported | No breakout by functional/regression/integration/UI test type in the source.
Regression Testing | Not available in source report | No regression-specific figures provided.
Automation (Playwright) | Completed | 100% — 20/20 Playwright scenarios, covering Reference App features through Release 5.2 (total runtime 20 min 22 sec)
Environment(s) Used | Done | Inqa2, inociqa3, inocistag3, EUstaging
Build / Version Tested | Documented | Reference App V5.2 (PA) · Platform V5.2 (PLG).
Overall QA Status (PA) | 100% verified | 18/18 Xray test cases Done; 0 pending.
Release 5.2 · Sprint Demo & QA Readiness Portal
7

## Slide 7
04
Test Coverage — Reference App (PA)
Figures reproduced exactly from the source report. This per-ticket breakdown covers Reference App (PA)’s 18 Xray test cases only. Platform Graphics (PLG) test coverage is shown on the following slide.
TOTAL TEST CASES (PA)
18
Xray, 5.2 only
VERIFIED (DONE)
18
PENDING
0
PA TEST CASES BY WORKED TICKET (18 TOTAL)
Chart: 
| PA-1716 (Generate graph data) | PA-1594 (Custom MCP tool) | PA-1615 (Model import POC)
Test Cases | 10 | 5 | 3
100%
of PA's 18 Xray test cases verified (Done); 0 pending, 0 blocked.
Release 5.2 · Sprint Demo & QA Readiness Portal
8
Notes: The 3 Reference App (PA) worked tickets behind these 18 test cases: PA-1594 (Custom MCP tool Integration), PA-1615 (Model import POC: types as related items not relationships), PA-1716 (Generate graph data). Automation: all 20 PA Playwright scenarios pass and cover Reference App functionality through Release 5.2, total execution time 20 min 22 sec.

## Slide 8
04
Test Coverage — Platform Graphics (PLG)
All 81 Xray Test cases in the "Viewer 5.2 Test cases" folder, fixVersion "Platform V5.2." Tracked at the project level, not broken out per worked ticket in the source report.
TOTAL TEST CASES (PLG)
81
Xray, 5.2 only
VERIFIED (DONE)
81
PENDING
0
PLG TEST CASES — DONE VS PENDING (81 TOTAL)
Chart: 
| Done | Pending
Test Cases | 81 | 0
100%
of PLG's 81 Xray test cases verified (Done); 0 pending, 0 blocked.
Release 5.2 · Sprint Demo & QA Readiness Portal
9

## Slide 9
05
Defects & Known Issues — Reference App (PA)
Counts require Karthik Ramu as BOTH reporter and assignee. Scoped to Reference App (PA) only — Platform Graphics (PLG) defects are shown on the following slide.
TOTAL RAISED
14
Reference App V5.2
CLOSED / DONE
13
Reference App V5.2
DEFERRED
1
PA-1756
BLOCKER PRIORITY
2
PA-1629, PA-1630 (both Done)
DEFERRED — PA-1756
Reference app: version is not displayed in the Reference App user profile. Priority: Major. Status: Deferred.
DEFECTS BY PRIORITY (14 TOTAL)
Colored by severity, not by count — Blocker in red, Major in amber.
Chart: 
| Blocker | Major
Defects | 2 | 12
Release 5.2 · Sprint Demo & QA Readiness Portal
10
Notes: PA defects (14): PA-1629 & PA-1630 Blocker/Done; PA-1731,1733,1735,1736,1737,1742,1744,1749,1753,1765,1776 Major/Done; PA-1756 Major/Deferred. PLG defects (4, all Major/Done): PLG-2837, 2838, 2839, 2854.

## Slide 10
05
Defects & Known Issues — Platform Graphics (PLG)
Counts require Karthik Ramu as BOTH reporter and assignee. Scoped to Platform Graphics (PLG) only.
TOTAL RAISED
4
Platform V5.2
CLOSED / DONE
4
Platform V5.2
DEFERRED
0
None
BLOCKER PRIORITY
0
None — all 4 are Major
ALL RESOLVED — NO OPEN ISSUES
All 4 Platform Graphics defects — PLG-2837, PLG-2838, PLG-2839, PLG-2854 — are Major severity and Done. None deferred, none blocked.
DEFECTS BY PRIORITY (4 TOTAL)
Colored by severity, not by count — Blocker in red, Major in amber.
Chart: 
| Blocker | Major
Defects | 0 | 4
Release 5.2 · Sprint Demo & QA Readiness Portal
11

## Slide 11
05
Entry & Exit Criteria
Criteria | Target | Actual | Met?
Dev complete before test start | Yes | 30 Jul 2026 | Yes
Pass percentage | ≥ 95% | 100% | Yes
Blocked test cases | 0 | 0 | Yes
Critical / open defects at sign-off | 0 | 0 | Yes
Code coverage | ≥ 85% | 90% | Yes
Test stability (non-flaky) | ≥ 90% | 90% | Yes
Regression Automation (PA + PLG) | 100% | 20/20 PA + 62/62 PLG scenarios passed | Yes
In-Sprint Automation (PA) | Complete | All new PA tickets automated this release | Yes
In-Sprint Automation (PLG) | Complete | Blocked — project/environment setup issue | No
Release 5.2 · Sprint Demo & QA Readiness Portal
12
Notes: Two distinct automation facts: (1) Regression automation passed for BOTH projects this release — 20/20 PA and 62/62 PLG Playwright scenarios green, no failures. (2) In-sprint automation (writing new automated coverage for tickets worked in 5.2) was completed for all PA tickets, but blocked for PLG tickets by a project/environment setup issue — so the PLG in-sprint automation criterion is not met, independent of the 62 existing PLG scenarios that did run and pass.